## Slide 1: AP-238 Status
STEP Tools, Inc.
216 River Street, Troy, NY 12180
(518) 687-2848 / (518) 687-4420 fax
http://www.steptools.com
Poitiers SC4 Meeting
October 2003

## Slide 2: Ballot Comments
CD Ballot passed, DIS document being prepared
  98 comments from 7 countries
    CH - 6 DE - 13
    JP - 1 KR - 24
    SE - 13 UK - 2
    US - 39
During Seoul meeting, all CD ballot comments were examined and resolutions agreed upon.
  Now updating the document.

## Slide 3: Document Progress
Integrating comment resolutions and preparing DIS document for ballot.
  Many editorial fixes and notes added, updated for changes between DIS and FDIS versions of ISO 14649-111.
PDM information
  As per comments, added “management” UoF with AOs and associated mappings to clarify the handling of approvals and other PDM data. Harmonized with the appropriate modules (ISO 10303-1012, 1015).
Toolpaths
  Completed mappings for toolpath subtypes, added all of the matching EXPRESS constraints to the relevant AIM types.
  Some feedback for Part 10 on the toolpath its_type attribute.

## Slide 4: Document Progress (2)
Transition Features
  Extended mappings to support ISO 14649-10 relation between two features, in addition to AP-224/AP-214 relation of two sets of faces. Relating two features is done in a way similar to compound feature.
Adaptive Control
  Based on discussion at Seoul ISO, it became clear that the adaptive_control ARM concept was not a strategy, but rather, a type of machining technology.
  Changed AIM subtype machining_adaptive_control_strategy accordingly.

## Slide 5: Document Progress (3)
Turning Model
  Added UoFs, mapping tables, and updated AIM where rules for the turning model.
  turning features (P12)
    need to bring in and verify mappings from AP-224 turning features)
  turning process data (P12)
    partially done, mappings are straightforward and follow conventions established by the mill/drill mappings)
  turning tools (P121)
    complete
Other
  Added global rule to restrict protrusion, marking, fillet, rib_top features present for compatibility with AP-224.
  A number of other mapping table fixes.

## Slide 6: Yet To Do
GD&T
  Add UoF and AOs for harmonized Dimensional Tolerances once consensus has been reached between Module, AP-214 and AP-224 teams.
Turning
  Turning features — Need to incorporate harmonized mappings for turning features from AP-224.
  Turning process — No technical issues, finish mapping table text and associated AIM EXPRESS where rules.
Other
  EXPRESS-G updates for adaptive control change, new turning operation & several new turning representation AIM subtypes.
  Trim AIM SELECT type values not referenced by any of the mappings (as per ballot comments)