Minutes of T24 meeting in Seattle

# Monday, 13:00-15:00

C.Sakamoto, L.Slovensky, A.Crawford, T.Vorburger, F.Proctor, D.Loffredo, S.Suh, X.Xu

1. T24 Agenda for the week is confirmed.

2. Update Project Status

(1) AP219 by T.Vorburger

- CD Ballot --- 1st Quarter of 2005

(2) AP223 by L.Slovensky

- CD document will be prepared in Lillehammer meeting

(3) AP224 by A.Crawford

- DIS document is completed.

(4) AP238 by D.Loffredo

- Must submit for DIS ballot by end of October to satisfy ISO time constraints

(5) AP240 by L.Slovensky

- Review of final IS document will be completed by the end of Oct.

(6) ISO 14649 by S.Suh

- Prof S.Suh is a successor of MR.F.Glantschnig as a convener of SC1/WG7.

- Plan for 2nd edition of Part 10, Part 11 and Part 111

- DIS ballot of Part 12 and Part 121 are successful and move to IS without FDIS.

- Part 16 (Inspection Model) is planned.

3. Discussion about ISO 14649 Part 16 (Inspection Model)

- Entities of Geometric Tolerances in the Part 16 should be harmonized to Geometric Tolerances of ISO 10303.

# Monday, 15:30-17:00

K.Hunten, C.Sakamoto, A.Crawford, T.Vorburger, F.Proctor, D.Loffredo, S.Suh, X.Xu

[Joint Meeting with WG12]

-Plans for Lillehammer

1.Publish AP238 DIS Document

–Convener review

2.Complete 14649 examples 1 and 2

–XML output

–AIM output

–XML example browser

3.NIST to complete AIM and ARM controller parsing experiment

–Get timings on processing

–Bring demonstration to Lillehammer to prove results of tests

- Continue to discuss in Lillehammer

# Tuesday, 8:00-10:00

C.Sakamoto, L.Slovensky, A.Crawford, T.Vorburger, F.Proctor, D.Loffredo, S.Suh, X.Xu,

M.Barter, N.Christensen, M.Gropper, C.Tierney, V.Lees, H.Hwang, N.Swindle

ISO 13399 by N.Swindle

New parts are introduced..

- Part 50  Reference dictionary for coordinate reference systems

- Part 55  Reference dictionary for coordinate connection items

Implementation of ISO 13399

ISO document will be completed by Q1 of 2005

ISO 13399 can cover ISO 14649 Part 111 and Part 121 in future ?

AP219

- Discussions on the role of AP219 and ISO 14649 Part 16

- AP219 covers Inspection Plan & Results and Part 16 covers Inspection Execution.

- AP219 overlaps AP238?  Harmonization will be needed?

# Tuesday, 10:30-12:00

C.Sakamoto, L.Slovensky, A.Crawford, T.Vorburger, F.Proctor, D.Loffredo, S.Suh, X.Xu,

M.Barter, N.Christensen, M.Gropper, C.Tierney, V.Lees,

AP219 ARM & Mappings by Len

AP223 ARM by Len

AP224 and AP240 have no technical change from Bath meeting.

# Wednesday, 08:00-17:00

Lean Manufacturing Workshop

# Thursday, 08:00-10:00

C.Sakamoto, A.Crawford, F.Proctor, D.Loffredo, X.Xu, C.Tierney, D.Odendahl, S.Suh

AP238 Walkthru by David Loffredo

# Thursday, 10:30-12:00

C.Sakamoto, A.Crawford, F.Proctor, D.Loffredo, X.Xu, C.Tierney, D.Odendahl, S.Suh, K.Yee, M.Stater

AP-238 tool path extensions by D.Odendahl

# Thursday, 13:00-15:00

C.Sakamoto, A.Crawford, F.Proctor, D.Loffredo, X.Xu, D.Odendahl, S.Suh, K.Yee,

AP-238 conformance classes by M.Hardwick

# Thursday, 15:30-16:00

C.Sakamoto, A.Crawford, F.Proctor, X.Xu, D.Odendahl, S.Suh, K.Yee,

ASME standard for machine tool specification by F.Proctor

End